TankerTrack — Project Status & Roadmap

Ethanol Fleet Transportation Management System · Green Energy

Version 1.0  ·  8 August 2026  ·  Owner: Green Energy  ·  Purpose: track what is built, what runs, and what is planned

# 1. Overview

TankerTrack is a transportation management system for Green Energy’s ethanol fleet (~15 tanker trucks, ~2 depots; delivers to clients such as BPCL, Cochin). It has two views over one system: a manager website for dispatch, reporting, and cost tracking; and a driver app for the in-cab trip flow. The core workflow: a manager schedules a trip and gets a Trip ID → the driver enters it and logs the run → the system generates a trip report and a standardised trip sheet (expenses, advance, balance, distance, mileage).

Where it stands today (8 Aug 2026) The two clients run end-to-end on a local Python server (server.py) that acts as the shared backend, so a trip scheduled on the computer opens on a phone and flows back. The production API and database are written and mostly schema-verified, but the API has not been run yet, and the clients still use the local store rather than the API.

# 2. What Runs Right Now

- Manager website: http://localhost:8000/tms-app.html — dispatch, live trip board, trip reports, workshop & cost tracking.

- Driver app: http://localhost:8000/driver.html (or http://192.168.1.43:8000/driver.html from a phone on the same Wi-Fi) — open trip, depart, stops, expenses, arrive.

- Shared backend: server.py stores all data on the computer in data/store.json, so both clients see the same live fleet.

# 3. Feature Inventory

Every user-facing feature, which client it lives in, and its build status.

| Feature | Client | Status | Notes |
| --- | --- | --- | --- |
| Schedule a trip (vehicle, driver, route, max stops, load, deadline, advance, invoice, return date) | Manager | Built & verified | Generates a Trip ID; advance defaults to ₹5,000. |
| Live Trip Board (scheduled → active → completed) | Manager | Built & verified | Updates as the driver progresses. |
| Fleet Snapshot | Manager | Built & verified | Trucks by status. |
| Breakdown approvals | Manager | Built & verified | Approve/Reject driver breakdown requests. |
| Trip report (duration, delivered qty, stops, inactivity, timeline) | Manager | Built & verified | Auto-generated on completion. |
| Trip sheet / settlement (expenses, advance, balance, distance, mileage) | Manager | Built & verified | Reproduces the real Green Energy sheet; golden values verified. |
| Maintenance log with mandatory bill; spend by type/vehicle; service-due; ledger | Manager | Built & verified | "No bill, no record." |
| Fuel & odometer log; tank-to-tank mileage per vehicle | Manager | Built & verified | Odometer monotonic; mileage recovers to 0% error on seeds. |
| Export CSV (ledgers) | Manager | Built & verified | Maintenance and fuel exports. |
| Open trip by ID | Driver | Built & verified | Read-only manager-set fields. |
| Depart (departure weight + opening odometer) | Driver | Built & verified | Marks the trip active. |
| Log stops (location, type, time; unauthorized flag) | Driver | Built & verified | Rule-based flag today. |
| Add expenses (Food/Parking/Unloading/RTO + extras, optional receipt) | Driver | Built & verified | Only field the driver "owns". |
| End trip (arrival weight, closing odometer, diesel litres) + submit sheet | Driver | Built & verified | Diesel is litres only (mileage), not cash. |
| Report / resolve breakdown | Driver | Built & verified | Request approval → mark repaired. |
| Cross-device shared data (computer ↔ phone) | Both | Built & verified | Via server.py + data/store.json. |
| Login / authentication / roles | Both | Written, not run | JWT + RBAC + device binding coded in the API; clients not wired to it. |
| Encrypted, audited system-of-record (PostgreSQL) | Backend | Partial | Schema 001–004 verified; 005 written, not run; append-only audit built in. |
| Object storage for bills/photos (presigned, checksum-addressed) | Backend | Written, not run | StorageService coded; clients use session-only blobs today. |
| Offline queue + sync for the driver app | Driver | Planned | Design done (local SQLite outbox + idempotency). |
| Live GPS map + geofence-based stop detection | Both | Planned | PostGIS schema stubbed (003); ingest service not built. |
| React (web) + Expo (mobile) production clients | Both | Planned | Prototypes are vanilla HTML; ports pending. |

# 4. Component Status

| Component | Responsibility | Status |
| --- | --- | --- |
| Manager website (tms-app.html) | Dispatch, reports, workshop/costs. Vanilla HTML/JS prototype. | Built & verified |
| Driver app (driver.html) | In-cab trip flow, mobile-shaped. Vanilla HTML/JS prototype. | Built & verified |
| Shared store (store.js) | Data layer both clients read/write; the seam where the real API slots in. | Built & verified |
| Local server (server.py) | Serves both clients + a JSON store API; the computer as shared backend. | Running |
| API (NestJS, apps/api) | Role-aware backend: auth, trips, maintenance, fuel, settlement, storage. | Written, not run |
| PostgreSQL schema | System of record; rules as constraints/triggers; append-only audit. | Partial |
| Object storage | Bills + stop photos, encrypted, presigned URLs. | Written, not run |
| Redis (last-known positions) | Cache for the live map. | Not started |
| GPS ingestion | Trackers → PostGIS → WebSocket; replaces rule-based stop flags. | Not started |

# 5. Build Phases

| Phase | Scope | Status |
| --- | --- | --- |
| 1 — Backbone | Postgres schema (001–005), NestJS API with auth/RBAC, trips, maintenance, fuel, settlement. | Partial |
| 2 — Two clients | Manager website + standalone driver app sharing one store (done). Remaining: port to React/Expo and repoint at the real API. | In progress |
| 3 — Offline + evidence | Driver app local SQLite outbox + sync worker + idempotency; camera → object storage. | Not started |
| 4 — Live GPS | Tracker vendor + AVL/MQTT ingest; PostGIS geofences replacing rule-based flags; Redis + WebSocket live map. | Not started |

# 6. Expected / Planned Features (backlog)

The features not yet built, in priority order, for tracking against future work.

| # | Planned feature | Priority | Depends on |
| --- | --- | --- | --- |
| 1 | Run & verify the API on Node; apply/verify migration 005; fix the completed-trip expense bug. | High | Node (present on this Mac) |
| 2 | Login + role-based access on both clients; drivers see only their own trip. | High | API running |
| 3 | Repoint store.js from local store to authenticated API calls. | High | API running |
| 4 | Payout approval workflow (submitted → approved → settled) with audit trail. | High | API running |
| 5 | Idempotency keys + UUID addressing; paise money end-to-end. | Medium | API running |
| 6 | Object storage for bills/receipts; receipt policy + de-duplication. | Medium | API + MinIO/S3 |
| 7 | Offline queue + sync worker in the driver app. | Medium | Phase 2 done |
| 8 | React (web) + Expo (mobile) production rewrite of the clients. | Medium | API running |
| 9 | GPS trackers + ingest + PostGIS geofences; live map; rate limiting. | Low | PostGIS + hardware |
| 10 | Weighbridge + fuel-card integration to replace self-reported metrics. | Low | Integrations |

# 7. Open Decisions

- Real geofencing logic to replace the rule-based unauthorized-stop flag.

- Inactivity threshold (currently per-trip, default 45 min) — tune by route length/type.

- GPS tracker vendor and integration protocol (Teltonika / Concox / other).

- Full depot list, 15-vehicle roster, and driver roster for seed data.

- Whether offline queuing ships in the driver app from day one (recommended: yes).

# 8. Immediate Next Steps

This Mac has Node 24 and Python 3.14 — the original blocker (no Node) is gone. Recommended order:

- In apps/api: npm install, npm run typecheck, run the API; apply and verify migration 005 with invariants.sql. Fix the completed-trip expense bug (Security SEC-03).

- Stand up Postgres + MinIO (docker-compose is written) so the API has a database and object store.

- Wire store.js to the API with a login flow — the only client change needed for the split to become real.

- Delete dead driver code from tms-app.html (hygiene).

# 9. Milestone Tracker

Fill in dates as milestones are hit.

| Milestone | Status | Target date | Actual / notes |
| --- | --- | --- | --- |
| Prototype clients running end-to-end | Built & verified | — | Done (Aug 2026) |
| DB schema 001–004 verified | Built & verified | — | Done |
| API compiled & run; migration 005 verified | Not started | ________ | ________ |
| Clients wired to API with login | Not started | ________ | ________ |
| Approval workflow + audited payout | Not started | ________ | ________ |
| React/Expo production clients | Not started | ________ | ________ |
| Live GPS + geofence phase | Not started | ________ | ________ |